PROJECT SYNOPSIS

EduSubmit

AI-Powered Student Assignment Submission & Academic Management Portal

| Academic Year | 2026 – 2027 |
| --- | --- |
| Programme | B.Tech – Computer Science & Engineering (DevOps) |
| Year / Semester | 3rd Year / 6th Semester |
| Section | 323DV |
| Technology Domain | Full-Stack Web Dev · AI/ML · Cloud · DevOps |
| Primary Language | Java (Spring Boot) + React.js |
| Student Name | Jamiyanmyadag Baatar |
| Registration No. | 12325947 |

1. Introduction

EduSubmit is a secure, AI-powered academic web portal designed to centralize and automate the student assignment submission and evaluation process. Built on Java Spring Boot for enterprise-grade reliability and integrated with AI modules for intelligent grading and plagiarism detection, the platform serves as a single point of truth for students, faculty, and academic administrators.

The platform eliminates the inefficiencies of fragmented, manual academic workflows by providing role-based dashboards, enforced submission deadlines with server-side timestamping, AI-assisted evaluation, and a real-time examination information hub — all within a single, highly secure environment. EduSubmit is developed following modern DevOps practices, ensuring continuous delivery, scalable deployment, and production-grade observability.

2. Problem Statement

Despite advances in educational technology, most academic institutions still rely on fragmented, manual systems for assignment management. Three core problems drive the need for EduSubmit:

Problem 1 — Fragmented Academic Operations & Zero Automation Assignment distribution, submission, grading, exam scheduling, and student communication currently exist across disconnected channels — physical notices, email, WhatsApp groups, and separate portals. There is no automation in deadline enforcement, no centralized submission tracking, and no mechanism for teachers to efficiently evaluate large batches of assignments. This directly impacts academic integrity, student accountability, and faculty productivity.

Problem 2 — Weak Security, No Audit Trail & Deadline Exploitation Existing submission systems lack robust authentication, role-based access control, and tamper-proof timestamping. Students can submit work after deadlines go unchecked, impersonation and plagiarism go undetected, and institutions have no reliable digital audit trail of academic activity. Without server-validated timestamps and encrypted audit logs, assignment records are easily manipulated — undermining institutional credibility and exam fairness.

Problem 3 — No Intelligent Evaluation or Structured Feedback Loop Manual grading is time-intensive and inconsistent. There is no AI-driven pre-screening of submissions for quality, originality, or rubric compliance before faculty review. Students receive delayed, generic, and unstructured feedback that provides little guidance for improvement. The absence of a feedback loop also means that recurring academic weaknesses across batches go undetected by the institution until far too late.

3. Objectives

- ▸  Develop a secure Java Spring Boot backend with JWT authentication and strict Role-Based Access Control (RBAC) for Students, Teachers, and Admins.

- ▸  Implement server-side tamper-proof timestamping to enforce assignment deadlines and maintain immutable submission audit logs.

- ▸  Integrate an AI/NLP evaluation engine for auto-grading text-based submissions, plagiarism detection, and structured feedback generation.

- ▸  Build a real-time examination dashboard for faculty to publish exam schedules, types, syllabi, and venue information accessible to students.

- ▸  Create a teacher grading interface for assigning marks, writing rubric-aligned comments, and pushing feedback directly to students.

- ▸  Implement a full DevOps pipeline: CI/CD via GitHub Actions, containerization via Docker, infrastructure scanning via Trivy, code quality via SonarQube, monitoring via Prometheus + Grafana, and cloud deployment on AWS.

- ▸  Achieve production-grade security with OWASP ZAP scanning, Snyk dependency auditing, HTTPS/TLS enforcement, and encrypted secrets management via HashiCorp Vault.

4. Methodology

EduSubmit follows Agile Scrum methodology with 2-week sprints. Development is divided into four sprints covering auth & infrastructure, core assignment workflows, AI integration, and final DevOps hardening. Each sprint includes unit tests (JUnit 5), integration tests, and automated CI checks before merge.

| Sprint | Duration | Deliverables |
| --- | --- | --- |
| Sprint 1 | Weeks 1–2 | User auth (JWT), RBAC, MySQL schema, Docker setup, GitHub Actions CI baseline |
| Sprint 2 | Weeks 3–4 | Assignment CRUD (teacher), submission portal (student), timestamp enforcement, S3 file storage |
| Sprint 3 | Weeks 5–6 | AI evaluation engine (Python/NLP), plagiarism detection, auto-grade API, feedback panel |
| Sprint 4 | Weeks 7–8 | Exam dashboard, grading UI, Prometheus/Grafana monitoring, OWASP ZAP + Trivy + Snyk scans, final deployment |

5. System Architecture & Detailed Workflow

EduSubmit is built on a layered microservices-inspired architecture. The diagram below illustrates the complete request flow — from user interaction through the DevOps pipeline — including all tools used at each layer.

━━━━━━━━━━━━━━━━ LAYER 0: USERS ━━━━━━━━━━━━━━━━ 👨‍🎓 Student 👩‍🏫 Teacher 🛠 Admin (Submit Assignment) (Grade / Publish) (Manage Users) ↓ HTTPS / TLS 1.3 ↓ ━━━━━━━━━━━━ LAYER 1: FRONTEND ━━━━━━━━━━━━ React.js (SPA) + Redux (State) + Axios (API calls) [ React.js ] • [ Redux ] • [ Axios ] • [ Tailwind CSS ] • [ React Router ] Student Dashboard ¦ Teacher Panel ¦ Exam Schedule Viewer 🔐 JWT token validated client-side before every API call ↓ REST API (JSON over HTTPS) ↓ ━━━━━━━━ LAYER 2: API GATEWAY & SECURITY ━━━━━━━━ Spring Security + JWT Filter + CORS Policy + Rate Limiter [ Spring Security ] • [ JWT (JJWT) ] • [ BCrypt ] • [ HashiCorp Vault ] • [ OWASP ZAP ] Auth check → Role verification (STUDENT / TEACHER / ADMIN) → Route to service ↓ Validated Request ↓ ━━━━━━━━ LAYER 3: BACKEND MICROSERVICES ━━━━━━━━ Java 17 + Spring Boot 3 + Maven [ Spring Boot ] • [ Spring Data JPA ] • [ Hibernate ORM ] • [ JavaMailSender ] • [ Lombok ] [ Auth Service ] · [ Assignment Service ] · [ Submission Service ] [ Grading Service ] · [ Exam Schedule Service ] · [ Notification Service ] ⏱ Server-side UTC Timestamp recorded on every submission event (immutable) ↙ Files ↓ Queries ↘ AI Tasks ━━━━━━━━━━━━━━ LAYER 4: DATA & AI ━━━━━━━━━━━━━━ FILE STORAGE AWS S3 / MinIO PDF · DOCX · ZIP Encrypted at rest; DATABASE MySQL 8 + Hibernate Users · Assignments Grades · Audit Logs; AI ENGINE Python + Flask + NLP Plagiarism · Scoring HuggingFace Transformers. ↓ Results returned to Grading Service ↓ ━━━━━━━ LAYER 5: DEVOPS PIPELINE (CI/CD) ━━━━━━━ Code Push → GitHub → GitHub Actions → Build → Test → Scan → Deploy [ GitHub Actions ] • [ Maven Build ] • [ JUnit 5 ] • [ SonarQube ] • [ Snyk ] • [ Trivy ] • [ Docker ] • [ DockerHub ] SonarQube (code quality) · Snyk (dependency CVEs) · Trivy (Docker image scan) ↓ Docker Image pushed to DockerHub ↓ OWASP ZAP (DAST security scan on staging) → Deploy to AWS EC2 via Docker Compose ↓ App Running in Production ↓ ━━━━━━━ LAYER 6: MONITORING & OBSERVABILITY ━━━━━━━ Prometheus (metrics scraping) + Grafana (dashboards) + Logback (logs) [ Prometheus ] • [ Grafana ] • [ Spring Actuator ] • [ Logback / SLF4J ] • [ AWS CloudWatch ] Tracks: API latency · Submission rates · Error rates · JVM health · DB pool usage

6. Key Features

## Student-Facing

- Secure login with JWT + email verification; personalized dashboard showing pending tasks, grades, and AI feedback.

- Deadline-enforced submission portal (PDF/DOCX/ZIP) with server-side UTC timestamp — late submissions auto-rejected.

- Real-time exam scheduler showing type, date, time, venue, and syllabus published by faculty.

- In-app and email notifications for deadlines, grade releases, and exam announcements.

## Teacher-Facing

- Assignment creation with rubric upload, deadline setting, target group selection, and total marks configuration.

- AI-assisted grading panel showing auto-generated quality score, plagiarism similarity %, and suggested feedback.

- Manual override interface to finalize marks, add structured comments, and publish grades directly to students.

- Exam schedule management with full CRUD for exam events linked to enrolled student groups.

## DevOps & System-Wide

- Role-Based Access Control (RBAC): Strict permission boundaries between Student, Teacher, and Admin.

- Tamper-Proof Audit Log: All submissions, grade changes, and logins are logged with actor ID, timestamp, and IP address.

- Security Scanning: OWASP ZAP (DAST), Snyk (SCA), Trivy (container) — all integrated into CI pipeline.

- Monitoring: Prometheus + Grafana dashboards for real-time API health, JVM metrics, and database performance.

- Secrets Management: All credentials and API keys managed via HashiCorp Vault — never hardcoded.

7. Technology Stack

| Category | Tool / Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js + Redux + Tailwind CSS | Dynamic SPA, state mgmt, responsive UI |
| Backend | Java 17 + Spring Boot 3 + Maven | Core REST API and business logic |
| Security | Spring Security + JWT + BCrypt | Auth, session management, password hashing |
| Secrets | HashiCorp Vault | Encrypted secrets & API key management |
| AI Engine | Python + Flask + HuggingFace NLP | Auto-grading, plagiarism, feedback gen |
| Database | MySQL 8 + Hibernate ORM | Relational data persistence |
| File Storage | AWS S3 / MinIO | Encrypted document/file storage |
| Version Control | Git + GitHub | Source code management & PR reviews |
| CI/CD | GitHub Actions | Automated build, test, scan, deploy |
| Build | Maven + JUnit 5 + Mockito | Build automation and testing |
| Code Quality | SonarQube | Static code analysis, code smell detection |
| Dependency Scan | Snyk | CVE detection in third-party libraries |
| Container Scan | Trivy | Docker image vulnerability scanning |
| DAST Security | OWASP ZAP | Dynamic app security testing on staging |
| Containerization | Docker + Docker Compose | Consistent env across dev/staging/prod |
| Cloud Deploy | AWS EC2 + AWS S3 | Production hosting and file storage |
| Monitoring | Prometheus + Grafana | Metrics scraping and visual dashboards |
| Logging | Logback / SLF4J + AWS CloudWatch | Structured log management and alerting |
| Email | JavaMailSender / SendGrid | Notifications to students and teachers |
| API Testing | Postman + REST Assured | Manual and automated API validation |

8. Expected Outcomes

- A fully deployed, cloud-hosted web application with CI/CD pipeline, security scanning, and live monitoring dashboards.

- 40–60% reduction in faculty grading time through AI-assisted evaluation and automated plagiarism reports.

- Zero tolerance for late submissions — enforced via server-side immutable timestamping with no client-side override.

- Complete audit trail of all academic events, providing institutional accountability and supporting dispute resolution.

- Practical demonstration of an end-to-end DevOps lifecycle: code → build → test → scan (SAST/DAST/SCA) → containerize → deploy → monitor.

- A modular, extensible codebase ready for institution-wide scale or integration with existing LMS platforms.

9. Conclusion

EduSubmit delivers a production-grade, secure, and intelligent academic portal that solves real institutional problems. Key takeaways:

- Solves three critical academic pain points: fragmented operations, weak security, and lack of intelligent evaluation.

- Built with enterprise-grade Java Spring Boot backend, AI/NLP evaluation engine, and a React.js frontend.

- Follows a complete DevOps lifecycle — from GitHub Actions CI/CD to Docker containerization to AWS deployment with Prometheus/Grafana monitoring and multi-layer security scanning (Trivy, Snyk, OWASP ZAP).

- Demonstrates practical mastery of DevOps, full-stack development, AI integration, and cloud infrastructure — fulfilling 3rd-year project objectives.

10. Future Scope

- Mobile App — React Native client for Android/iOS with full feature parity and push notifications.

- LLM-Powered Feedback — GPT-4 / Claude API integration for paragraph-level, rubric-aligned constructive comments.

- Kubernetes Orchestration — Migrate from Docker Compose to K8s (EKS) for auto-scaling, self-healing, and zero-downtime deployments.

- Blockchain Certificates — Tamper-proof digital grade certificates issued via Ethereum smart contracts.

- Multi-Tenant SaaS — Architecture expansion to support multiple colleges/universities with isolated data per tenant.

- LMS Integration — REST connectors for Moodle, Canvas, and Blackboard enabling plug-in adoption without replacing existing systems.

- Predictive Analytics — ML models to flag at-risk students early based on submission patterns, grade trends, and engagement data.